**Project Retrospective**

**Project Name:** Trade\_BnB  **Team Number:** Team 1

**Sprint:** Sprint 5  **Scrum Master:** Wen Lu

**Pairs: 1-** Manish and Shalabh **2 –** Pankaj and Hardik **3 –** Prithviraj and Abhinav

|  |  |  |
| --- | --- | --- |
| **WHAT WENT WELL** | **WHAT DIND’T WENT WELL** | **WHAT CAN BE IMPROVED/SUGESSIONS** |
| We had a much better Plan than the previous project. | Technical and theory knowledge should have been more to find out the solutions quickly. | When the team has an online meeting, the team members should prepare the documents or code that needs to be discussed in advance and be more involved in all projects. |
| With the common help and support of the team members, everyone can better perform their assigned work responsibilities and complete work tasks | Some work cannot be completed on time, which directly affects the subsequent tasks. | It is necessary to strengthen the study of technical knowledge, read more books that are helpful for work, improve work ability, and do well in one's own work |
| We launched on time, even though it was a rush to the finish line. | As in the sprint 4, we are still facing exams, interviews and other unexpected situations which make time management difficult. | Find more accurate ways to estimate our stories and guarantee all stories have clear acceptance criteria before picking them up. |
| Good pairing work was done despite remote work. | Main problems in the project, it is difficult to find out the problem in a straight-forward manner as it is an exceptionally large-scale project. |  |