**Current Sprint Information:**

* Sprint Number: 03
* Stories Covered –

10 – Orders

11 – Funds

12 – Portfolio

13 – Active Positions

14 – DJ/S&P500/Nasdaq

* ScrumMaster Name: Abhinav Wadhwa
* Pairs:

Pair 1 – Shalabh, Lu Wen

Pair 2 – Prithviraj, Pankaj

Pair 3 – Manish, Hardik

**Sprint 02 Retrospective:**

|  |  |  |
| --- | --- | --- |
| **What worked well** | **What didn’t work well** | **What can be improved/Suggestions** |
| We were able to deliver all the features on time. | We underestimated the effort for this sprint, so every team member had to stretch for finishing stories. | More active participation in effort estimation is required to be more accurate next time. |
| All the team members performed the duties assigned to them well within time. | This is an enterprise level application, and at some point we will have to buy API access to fetch real time data. | From next sprint onwards, team should dedicate some time for code review as it will help in improving the code quality which will save time required for corrective maintenance later. |
| Knowledge transfer sessions were held to improve the code quality. | There were some understanding issues related to the story. | Team should have taken out some more time to plan and understand the requirement of the application so that everybody would have been on the same page. |

**Next Sprint Information:**

* Sprint Number: 04
* Sprint Start/End dates: April 8 – April -21
* New ScrumMaster: Pankaj
* New Pairs:

Pair 1 - Manish and Lu Wen

Pair 2 - Prithvi and Abhinav

Pair 3 - Shalabh & Hardik

* Stories to be completed:

|  |
| --- |
| 15 - Markets |
| 16 - History |
| 17 - Fund Transfer |
| 18 - Alerts |
| 19 - Settings |